2. Initial Risk & Ethics Sheet

| Risk # | Type | Description | Impact | Likelihood | Mitigation / Handling Strategy |
| --- | --- | --- | --- | --- | --- |
| 1 | Technical | AI tutor may not accurately detect engagement/emotions or respond quickly. | High | Medium | - Start with simple engagement metrics (clicks, time on task) - Gradually, integrate AI emotion detection - pilot test with small groups. |
| 2 | Data Access & Quality | Collecting student interaction and emotional data may be difficult; minors involved. | High | Medium | - Use simulated/anonymized datasets initially - obtain parental consent - Implement clear logging protocols for completeness. |
| 3 | Timeline / Scope | Development delays due to multiple components (AI, dashboards, content management). | Medium | Medium | - Prioritize MVP features - set internal deadlines to freeze features - Use agile development with incremental milestones. |
| 4 | Ethical / Data Privacy | Handling sensitive student data (academic, emotional, identifying info). | High | Medium | - Collect only necessary data and anonymize wherever possible. - Store data on encrypted drives or secure cloud storage. - Limit access to authorized personnel only (teachers, admins). - Ensure parental consent and compliance with child protection regulations (COPPA, GDPR where relevant). - Avoid publishing raw data in reports or demos; use aggregated or anonymized visualizations. - Regularly audit AI for potential bias, ensuring fairness across demographics. |

Sensitive Data / Ethical Notes

- Types of sensitive data collected:

  - Academic performance data.

  - Emotional state and engagement metrics.

  - Student identifiers (name, age, school).

- Ethical handling:

  - Obtain explicit parental/guardian consent.

  - Anonymize or pseudonymize student data in research and reporting.

  - Secure storage and limited access protocols.

  - Continuous monitoring for bias in AI evaluation and feedback.