Weekly Progress Log Template

Week 1:

| Planned | Done | Blockers | Next Week |
| --- | --- | --- | --- |
| Set up frontend environment (React + project structure) | FE scaffold created and runs correctly | Minor folder-structure changes required after initial setup | Improve folder-structure (nada) and start Tailwind setup (mona) |
| Set up backend environment (FastAPI) | Backend initialized; basic project structure set | None | Begin database setup (mona) |
| Write project charter | Charter completed | Team roles not specified | Update charter and write project plan (nada) |
| Prepare Risks & Ethics Sheet | Initial Sheet completed | None | Continue phase 1 documentation (nada & mona) |

Week 2:

| Planned | Done | Blockers | Next Week |
| --- | --- | --- | --- |
| Install & configure Tailwind CSS | Tailwind fully installed and tested | None | Start building protected-route structure for frontend (nada) |
| Set up database (SQLModel + initial tables) | SQLModel configured; User model and CRUD functions implemented | None | Begin backend authentication system (nada) |
| FE–BE basic system integration | Frontend connected successfully to backend | None | Implement role-based routing for users (mona) |
| Write project plan | Created in Gantt chart format on Notion, separately for SW and AI teams | None | Update the Gannt chart based on the work completed (nada, hana) |
| Create Weekly Progress Log Template | Tamplate created; weeks 1 & 2 filled | None | Use template for Week 3 onwards (nada) |
| Write Phase 1 Report | Completed | Phase 1 documentation not merged | Finalize phase 1 doc (mona) |

Week 3:

| Planned | Done | Blockers | Next Week |
| --- | --- | --- | --- |
| Implement backend authentication (JWT + login flow) | Authentication implemented and tested | Some debugging required for token validation | Expand backend models (users, profiles, classes) (nada) |
| Add frontend guarding (ProtectedRoute) | Guarding implemented and tested | None | Integrate guarding with new frontend pages (nada) |
| Establish FE arch + profile UI | - | - | - |
| Set up app routing structure | All main routes defined | None | Add additional pages once FE structure is ready (mona) |
| Support user roles across FE/BE | - | - | - |
| Connect Auth UI with backend API | - | - | - |
| Literature & Solution Survey Document | - | - | - |